## Slide 1: City of Atlanta 2023 Q2 Update
June 14, 2023
Collie Greenwood General Manager/CEO

## Slide 2: Agenda
Project Updates
Additional Good News
More MARTA Atlanta Program and FY24 Budget

## Slide 3: Agenda
More MARTA Atlanta Program & FY24 Budget

## Slide 4: MORE MARTA ATLANTA RESEQUENCING – PUBLIC MEETING SUMMARY
In-Person Tuesday, April 18, 2023, 6-8 p.m.
Sylvan Hills Middle School 1461 Sylvan Rd SW, Atlanta GA 30310 Total attendance: 45
Virtual: Wednesday, April 19, 2023, 6-8 p.m.
Zoom https://youtu.be/OlnXkFj5aeo Total attendance: 155
In-Person: Thursday, April 20, 2023, 6-8 p.m.
All Saints Episcopal Church 634 W Peachtree St NW, Atlanta GA 30308 https://youtu.be/uHig24sqNE8 Total attendance: 55
Themes
  Concern regarding the Streetcar East Extension, with opponents expressing a strong preference for preserving access to neighborhoods and businesses
  Concern about operational challenges faced by existing Streetcar
  Concern about construction impacts generally

## Slide 5: 2019 ENHANCED BUS SERVICE
* For FY2023 bus service and streetcar O&M actual costs will be included at the end of the fiscal year.
11 new routes
49 routes with increased frequency or service hours
Actual spend dropped due to COVID

## Slide 6: Summary of Annualized Revenue Hours on More MARTA Routes
Chart: 
 | 918833.46 | 918833.46 | 918833.46 | 918833.46 | 918833.46
 | 236180.94 | 146660.3733 | 25238.7567 | 21527.0733
918,833
1,155,014
1,065,493
944,072
940,360
Dec ‘16
Dec ‘18
April ‘20
Aug ‘21
April ‘23
Pre-More MARTA revenue hours
More MARTA Bus Enhancements revenue hours
Baseline of pre-More MARTA revenue hours
Even once fully restored to the August 2021 service level, More MARTA routes will see relatively low levels of extra service compared to December 2018.
At the August 2021 service level, 89.3% of More MARTA enhancement hours will remain unrestored compared to their peak in December 2018
This is only 2.3% more hours than the pre-More MARTA level in December 2016
MORE MARTA ATLANTA ENHANCED BUS SERVICE LEVELS

## Slide 7
FY24 BUDGET OVERVIEW

## Slide 8: More MARTA Atlanta Sources and Uses (Dollars in Millions)
FY24 MORE MARTA ATLANTA BUDGET
More MARTA Atlanta Capital and Operations Sales Tax Breakdown

## Slide 9: MORE MARTA ATLANTA FY24 CAPITAL BUDGET

## Slide 10: MORE MARTA ATLANTA CAPITAL EXPENDITURES

## Slide 11: Agenda
Project Updates

## Slide 12
Utility construction by Atlanta Watershed ongoing
Construction contract approved by MARTA Board – Archer Western
Vehicle procurement contract approved by MARTA Board
Groundbreaking on June 15th
ROW acquisition continues
SUMMERHILL BUS RAPID TRANSIT
PHASE: CONSTRUCTION

## Slide 13
Final Design consultant selected through competitive procurement
MARTA Board approved award of contract to Axis Infrastructure on June 8th
Coordination with transit-oriented development (TOD) master plan study
PHASE: FINAL DESIGN
PROJECT PROGRESS: BANKHEAD STATION PLATFORM EXTENSION

## Slide 14
Cleveland Ave ART and Metropolitan Pkwy ART –100% design plans received on June 1st, under review by all parties
Continued right-of-way coordination, MARTA Board approved request for Round 1 offers on June 8th
Procurement of shelters is underway
Industry Day scheduled for June 28th
Ongoing coordination with City of Atlanta, City of East Point and Georgia Department of Transportation (GDOT)
PHASE: FINAL DESIGN
PROJECT PROGRESS:
CLEVELAND AVE ART and METROPOLITAN PKWY ART

## Slide 15
MARTA Board approved LPA for the project on April 13
Active procurement for Final Design Consultant – proposals received on May 25
Selection committee evaluations underway
PHASE: TRANSITION TO FINAL DESIGN
PROJECT PROGRESS – STREETCAR EAST EXTENSION

## Slide 16
Concept selected – Option 9A – presented to MARTA Board on March 9th
Continued advancement of the canopy deconstruction design
Working collaboratively with the Administration to explore design refinements for cost and time savings
PHASE: TRANSITION TO FINAL DESIGN
PROJECT PROGRESS: FIVE POINTS TRANSFORMATION

## Slide 17
PHASE: PLANNING
Campbellton Community Investment Corridor BRT
  Advancement towards 30% design
  NEPA checklist submission
  Pre-award authority from FTA of $8.1M
Clifton Corridor BRT – Alternatives Analysis has narrowed down to two alternatives:
  BRT Lindbergh to Avondale
  BRT Lindbergh to Avondale + ART Decatur spur
  Ridership model refinement – applicable to all projects
CORRIDOR PROJECTS

## Slide 18: Agenda
Additional Good News

## Slide 19
RIDERSHIP UPDATE
Chart: MARTA Monthly Ridership by Mode February 2020 - April 2023
| 43862 | 43891 | 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256 | 44287 | 44317 | 44348 | 44378 | 44409 | 44440 | 44470 | 44501 | 44531 | 44562 | 44593 | 44621 | 44652 | 44682 | 44713 | 44743 | 44774 | 44805 | 44835 | 44866 | 44896 | 44927 | 44958 | 44986 | 45017
Bus | 3741306 | 3227703 | 2236909 | 2183036 | 2513773 | 2682248 | 2851578 | 2244370 | 2134374 | 2014073 | 1948599 | 1878944 | 1932524 | 2081079 | 2116729 | 2260359 | 2226402 | 2479647 | 2368087 | 2418402 | 2562869 | 2419670 | 2045422 | 2076454 | 2012383 | 2386454 | 2303311 | 2512355 | 2519342 | 2512589 | 2729977 | 2680435 | 2754057 | 2614643 | 2314296 | 2598519 | 2525917 | 3044351 | 2664602
Rail | 4401906 | 3002038 | 993578 | 1081891 | 1260658 | 1306743 | 1306781 | 1441764 | 1619429 | 1494566 | 1482126 | 1437217 | 1362311 | 1640777 | 1719349 | 1803754 | 1917343 | 2052277 | 2120529 | 2328002 | 2359095 | 2180431 | 2054293 | 1867907 | 1909958 | 2249435 | 2315762 | 2340546 | 2289890 | 2389586 | 2574500 | 2762152 | 2743061 | 2467782 | 2287556 | 2406532 | 2304139 | 2594028 | 2660679
Mobility | 65285 | 46240 | 22593 | 28651 | 34236 | 33101 | 31963 | 33105 | 35099 | 32964 | 34184 | 31714 | 31624 | 37042 | 37765 | 36943 | 40256 | 40406 | 40406 | 42091 | 44452 | 42683 | 43266 | 38444 | 40836 | 50266 | 50126 | 51018 | 50374 | 49692 | 56436 | 55813 | 56700 | 54109 | 52283 | 55519 | 55547 | 63938 | 59448
Streetcar | 19524 | 20623 | 2943 | 4714 | 4583 | 5713 | 6387 | 6155 | 6596 | 5831 | 5106 | 5612 | 5498 | 7349 | 9426 | 10617 | 11869 | 14313 | 10699 | 10318 | 9942 | 9432 | 9774 | 7022 | 10704 | 12278 | 13415 | 14391 | 15847 | 18634 | 16905 | 16796 | 16209 | 13694 | 0 | 0 | 0 | 0 | 13221
4.4 Million
3.7 Million
65.3 Thousand
19.5 Thousand
2.7 Million
2.7 Million
59.4 Thousand
13.2 Thousand

## Slide 20: BUS SHELTERS & AMENITIES UPDATE
FY23 Amenities Status
  33 amenities installed
  10 under construction
  7 in permitting

## Slide 21: STREETCAR RETURN TO SERVICE UPDATE
First two Streetcars returned to service in March.
Final sets of Streetcar trucks expected mid-June, with all four cars in service by end of June.

## Slide 22: MARTA POLICE DEPARTMENT APTA GOLD AWARD
Partnership with Atlanta Police Department – Joint Bike Patrol Recognized